Minutes of Meeting-3

- Goals of each invidual from the Course

- Discussing TSP Launch Process
1. Outputs from the Launch
- Completing x number of tasks earns quality
- After reviewing a bug, the reviewing also adds value.
- Tasks done, even incorrectly earn value

2. Key outcome of the launch : combined self motivated team effort

3. Explain in 3 words what our objective is: Fix cancel button

4. Geeting out of this meeting?
- Conceptual design: too big and abstract
- Sizing each of the parts: Not here to judge programming, here to judge our cohorency as a team and our fuild management
- How do we size requirements
- Strategy: Asking the question now or later
- Producing the Development Strategy
- Find the number of Unique Processes

5.
- Estimate the time needed for each task
- Quality?
- In TSP, anything that causes rework is a defect
- Interested in 2 things: Injection of defects, removal of defects
- Estimated defects injected: no defects in planning, any review.
- Pilot test should be Unit test in the slide : finding bugs induced due to solving previous bugs.
- Every phase except the planning is bug removalphase.
- Discussing Defect removal yield: Doesn’t apply on us on account of how inexperienced we are, take more modest estimates for our team.

6. Producing a QUALITY PLAN
- Remember the end of meeting 4- bunch of tasks divided
- Ask questions listed on slide 71.
- Knowing your defects is important.

7. Final Phases
- Build individual plans: better to give choice of work than to assign
- Risk Management

8. GOAL of the Course: Learn the TSP. The next big project is irrevalant, the TSP is MVP